## Slide 1: Eduflick AI: An Agentic AI-Driven Platform for Interactive Educational Video Generation and Adaptive Programming Tutoring
Group No.: —
Team: Nijin Noushad (LST12ECS065), Abhijith A, Akul E R, Gifton Tom Biju
Dept. of Computer Science & Engineering
St. Thomas Institute for Science & Technology, Trivandrum
Guide: Asha Liza
Assistant Professor
Dept. of Computer Science & Engineering

## Slide 2: Team Formation
Team Members
  Nijin Noushad (LST12ECS065) — Agentic AI pipeline & video generation
  Abhijith A — LLM error analysis & adaptive tutor engine
  Akul E R — Coding interface & student learning portal
  Gifton Tom Biju — Faculty dashboard, integration & testing
Team Objective
  Combine our strengths in AI/ML, LLM integration and full-stack development to build one platform that automates educational video creation and personalizes programming tutoring.
Team Strengths
  Agentic AI & LLM prompt engineering, full-stack web development, UI/UX design, and software testing.

## Slide 3: Index
S.NO. | CONTENT | SLIDE NO.
1 | Team Formation | 2
2 | Abstract | 4
3 | Introduction | 5
4 | Problem Statement | 6
5 | Objectives of the Project | 7
6 | Literature Review / Existing Solutions | 8
7 | Proposed Solution | 9
8 | Methodology / Implementation Plan | 10
9 | Expected Outcome | 11
10 | Evaluation Metrics / Success Criteria | 12
11 | Roles & Responsibilities | 13
12 | Resources Required | 14
13 | Risk Factors & Mitigation | 15
14 | Conclusion | 16

## Slide 4: ABSTRACT
Eduflick AI is an AI-powered educational platform that tackles two persistent bottlenecks in digital learning: the slow, expensive and manual production of educational videos, and the lack of personalized support for students learning to program. It combines a multi-agent Agentic AI framework that autonomously researches, scripts and generates educational videos with an adaptive programming tutor. The tutor provides an online coding environment for C, C++, Java and Python, uses a Large Language Model to classify syntax, logical and runtime errors, and returns hint-based feedback instead of direct answers, while recommending practice by each student's skill and history. A faculty dashboard tracks progress and generates analytics. Together, these reduce content-creation time and deliver a scalable, personalized e-learning environment.

## Slide 5: Introduction
Background & Context
  Online education is growing fast, driving demand for engaging, interactive learning resources.
  Creating educational videos manually needs time, effort and technical skill — content stays slow and costly.
  Beginners in programming struggle to grasp concepts and fix errors without personalized guidance.
  Traditional compilers report errors but offer no explanation or learning support.
Domain
  Agentic AI, Large Language Models (LLMs), Machine Learning and e-learning.
Eduflick AI combines AI-powered video generation with an adaptive programming tutor for a smarter learning environment.

## Slide 6: Problem Statement
Key problems
  Producing high-quality educational video is time-consuming, expensive and manual.
  Programming environments report syntax, logical & runtime errors — with no explanation or support.
  Beginners lack personalized guidance and immediate feedback.
  Existing platforms do content creation OR coding help — rarely both in one system.
  Faculty cannot monitor every student or give individual support in large classes.
Stakeholders: students, educators / faculty, and institutions.

## Slide 7: Objectives of the Project
Primary objective
  Build an AI-powered platform that automates educational video generation and provides personalized programming tutoring using Agentic AI and LLMs.
Specific objectives
  Multi-agent system to automate research, script writing and video generation.
  Adaptive programming tutor supporting C, C++, Java and Python.
  Classify syntax, logical & runtime errors with hint-based feedback (not direct solutions).
  Recommend personalized exercises from each student's performance and history.
  Faculty dashboard for progress, coding performance and class analytics.
  Reduce content-creation effort and improve engagement, skills and outcomes.

## Slide 8: Literature Review / Existing Solutions
Existing solutions
  Video creation: manual editing and AI avatar tools (e.g., Synthesia) — costly or generic, not curriculum-aware.
  Coding help: online judges (HackerRank, LeetCode) and AI assistants (GitHub Copilot) — give answers, not guided learning.
  Tutoring: MOOCs (Coursera, Khan Academy) — passive video with limited personalization.
Limitations
  Compilers show raw errors without explanation; feedback is generic and not adaptive.
  Content creation and coding tutoring are handled by separate, disconnected tools.
Our improvement
  One agentic platform: automated video generation + hint-based adaptive tutoring + faculty analytics.

## Slide 9: Proposed Solution
Two-module platform
  Module 1 — AI video generation: agents research content, auto-write scripts, and render videos with text-to-speech, animation & multimedia.
  Module 2 — Adaptive tutor: online IDE for C, C++, Java, Python; an LLM classifies syntax, logical & runtime errors and gives hint-based feedback; recommends practice by skill & history.
  Faculty dashboard: tracks progress, generates analytics, flags students needing help.
  Workflow: Content → Research → Script → Video agents → Videos → Portal → Coding IDE → LLM Error Analysis → Adaptive Feedback → Faculty Dashboard.
  Technologies: Agentic AI, LLMs, TTS, animation, secure code-execution sandbox.

## Slide 10: Methodology / Implementation Plan
Iterative development in five phases
  Requirement Analysis — study existing platforms, identify problems, gather requirements. (Week 1–2)
  System Design — architecture, UI wireframes, database schema, agent & tutor workflow. (Week 3–4)
  Development — video module, adaptive tutor, LLM integration, faculty dashboard. (Week 5–10)
  Testing — unit & integration testing, validate AI outputs, fix bugs, optimize. (Week 11–12)
  Deployment & Documentation — deploy to cloud, monitor, gather feedback. (Week 13–14)

## Slide 11: Expected Outcome
Final deliverables
  A functional AI learning platform — Eduflick AI.
  Automated educational video generation using Agentic AI.
  Adaptive programming tutor for C, C++, Java and Python.
  Error-analysis module (syntax, logical, runtime) with hint-based feedback.
  Faculty dashboard with progress, performance & learning analytics.
Expected impact
  Students: better understanding, personalized learning, instant feedback, more engagement.
  Educators & institutions: less content effort, automated tracking, scalable & cost-effective e-learning.

## Slide 12: Evaluation Metrics / Success Criteria
Evaluation metrics
  Video quality — clear, accurate, easy to understand.
  Error detection — correctly identifies syntax, logical & runtime errors.
  AI feedback — useful hints & explanations, not direct answers.
  System performance — quick responses, reliable operation.
  User experience — simple, user-friendly, easy to navigate.
Success criteria
  Auto-generates videos; accurate error analysis; improves coding skills; saves content time; faculty can monitor progress.

## Slide 13: Roles & Responsibilities
Nijin Noushad (LST12ECS065)
  Agentic AI pipeline — research, script & video-generation agents.
Abhijith A
  LLM error analysis & adaptive tutor engine; hint-based feedback.
Akul E R
  Coding interface & student learning portal; frontend & UI/UX.
Gifton Tom Biju
  Faculty dashboard, system integration, testing & documentation.

## Slide 14: Resources Required
Software
  VS Code & Git; Python and Node.js; a web frontend framework; a database.
Tools / APIs / Datasets
  LLM APIs (e.g., Claude / OpenAI); text-to-speech & animation APIs; a code-execution sandbox; curriculum content and coding-problem datasets.
Hardware
  Development laptops; cloud hosting with GPU / compute for AI workloads.
Support
  Cloud credits and API-usage budget; faculty guidance.

## Slide 15: Risk Factors & Mitigation
LLM cost & rate limits
  Mitigation: caching, batching, and a fallback to smaller / open models.
Secure execution of student code
  Mitigation: run code in a sandboxed, resource-limited container.
AI accuracy / hallucination in feedback
  Mitigation: constrained prompts, validation, and hint-based (not answer) output.
Video quality & time constraints
  Mitigation: modular templates, iterative delivery, prioritized MVP scope.

## Slide 16: Conclusion
Summary
  Eduflick AI combines Agentic AI and LLMs to automate educational video generation and deliver adaptive, personalized programming tutoring.
Importance
  It cuts content-creation time, deepens student learning, and gives faculty real analytics — a scalable, intelligent e-learning solution.
We request the committee's approval to proceed with development.